Project Monitoring QS Team

The process is initiated when the customer requests the disbursement of an additional tranche under the approved facility. The customer submits a drawdown instruction to the Relationship Manager (RM) via email, accompanied by an interim certificate and a Quantity Surveyor (QS) valuation report evidencing the work completed to date.

Upon receipt, the RM forwards the customer’s drawdown request, together with the relevant call report and supporting documentation, to the QS team via email for review and validation.

The QS team manually cross-references the submitted call reports and supporting documents against the facility approval terms, approved project milestones, and prior drawdowns to assess project progress and determine funding eligibility. Based on this review, the QS team determines whether a physical site visit is required to proceed with the drawdown request.

Where the QS team is not satisfied with the information provided, a site visit is conducted to independently verify progress. Following the site visit, the QS team prepares its assessment and, where applicable, provides feedback to the RM, particularly in cases where approved milestones have not been achieved prior to the requested tranche disbursement.

Once the QS team is satisfied that the project progress aligns with approved milestones and drawdown conditions, an email instruction is sent to the Credit Operations team to proceed with the customer’s drawdown request. Credit Operations then processes the disbursement and credits the next tranche to the customer’s account.

Under the current As-Is process, project monitoring and disbursement support are largely manual and fragmented. Relationship Managers and Quantity Surveyors conduct physical site visits to assess construction progress and overall project status. During these visits, observations are recorded manually, typically through handwritten notes, basic word-processing templates, and photographs captured on personal devices. Photos are stored separately and are not geo-verified or systematically linked to specific milestones or approvals.

Consolidation of reports for the credit operations team or for management review is also performed manually, with disbursement recommendations and approvals exchanged through email. These approvals are standalone in nature and not integrated with site visit reports or supporting evidence.

The process relies heavily on basic tools such as email, shared network drives, spreadsheets, and word-processing documents. There is no integrated system connecting site observations, photographic evidence, milestone tracking, and disbursement approvals, resulting in multiple handoffs and duplicated effort.

As a result, several gaps and inefficiencies exist. There are frequent delays between site visits and the availability of formal, review-ready reports. Reporting formats and data quality vary across teams and individuals, making comparison and validation difficult. Linkages between actual site progress, approved milestones, and disbursement conditions are limited and largely dependent on manual checks. Audit trails are weak, and validating the completeness and accuracy of reports can be challenging.